| Transition Plan Matrix & Self-Evaluation |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Deficiency |  |  | Criteria |  | Finalized Actions |  |  |
| Facility Name/Location | Description | Barrier | Recommended Correction | Priority | Estimated Cost | Finalized Correction | Date to be Corrected | Completed |
| Valley West Park | Parking & Play Area | Noncompliant | Compliant Parking & Playground Facilities | N/A | $15K | Compliant Parking & Playground Facilities | 1993 | Y |
| 7th & G Street (SE Corner) | Parking Lot | Noncompliant | Compliant Parking Lot | N/A | $500 | Compliant Parking Lot | 1994 | Y |
| 8th & F Street (NW Corner) | Parking Lot | Noncompliant | Compliant Parking Lot | N/A | $1,500 | Compliant Parking Lot | 1994 | Y |
| 9th & G Street (NE Corner) | Parking Lot | Noncompliant | Compliant Parking Lot | N/A | $1,250 | Compliant Parking Lot | 1994 | Y |
| City Hall (736 F Street) | Building | Noncompliant | Compliant Building Facilities | N/A | $8,800 | Compliant Building Facilities | 1994 | Y |
| Library (500 7th Street) | Building | Noncompliant | Compliant Building Facilities | N/A | $1,500 | Compliant Building Facilities | 1995 | Y |
| Ball Park | Stadium & Parking | Noncompliant | Compliant Parking Lot & Building Facilities | N/A | $13K | Compliant Parking Lot & Building Facilities | 1995 | Y |
| Marsh Interpretive Center | Access Trail | Noncompliant | Compliant Trail from Parking Area to Viewpoint | N/A | $6K-$7K | Compliant Trail from Parking Area to Viewpoint | 1995 | Y |
| Klopp Lake | Access Trail | Noncompliant | Compliant Parking & Accessible Trail | N/A | $6K-$7K | Compliant Parking & Accessible Trail | 1995 | Y |
| Campbell Creek | Access Trail | Noncompliant | Compliant Trail Near 14th & Union Streets | N/A | $6K-$7K | Compliant Trail Near 14th & Union Streets | 1995 | Y |
| Judo Hut | Building | Noncompliant | Compliant Building Facilities | N/A | $10K |  | 1996 | Y |
| Larson Park | Parking, Tennis Courts & Picnic Area | Noncompliant | Compliant Parking, Tennis Courts & Picnic Facilities | N/A | $6,580 | Compliant Parking, Tennis Courts & Picnic Facilities | 1996 | Y |
| Community Center (14th & D Streets) | Building | Noncompliant | Compliant Building Facilities | N/A | $13K |  | 1997 | Y |
| Redwood Park | Ramps, Basketball Court & Play Area | Noncompliant | Compliant Ramps & Playground Facilities | N/A | $29k | Compliant Ramps & Playground Facilities | 1997 | Y |
| Redwood Lounge | Building | Noncompliant | Compliant Building Facilities | N/A | $1,275 | Compliant Building Facilities | 1998 | Y |
| Redwood Lodge | Building | Noncompliant | Compliant Building Facilities | N/A | $18K | Compliant Building Facilities | 1998 | Y |
| Community Park & Sports Complex | Walkways, Bleachers & Fields | Noncompliant | Compliant Walkways, Bleachers & Field Facilities | N/A | $45K | Compliant Walkways, Bleachers & Field Facilities | 1998 | Y |
| 18th & H Streets (NW Corner) | Corner ramp | Ramp noncompliant, no crosswalk | Ramp w/Curb Extension and crosswalk | N/A | $1,500 | Ramp w/Curb Extension and crosswalk | 2003 | Y |
| 18th & H Streets (NE Corner) | Corner ramp | Ramp noncompliant, no crosswalk | Ramp w/Curb Extension and crosswalk | N/A | $1,500 | Ramp w/Curb Extension and crosswalk | 2003 | Y |
| 18th & H Streets (SW Corner) | Corner ramp | Ramp noncompliant, no crosswalk | Ramp w/Curb Extension and crosswalk | N/A | $1,500 | Ramp w/Curb Extension and crosswalk | 2003 | Y |
| 18th & H Streets (SE Corner) | Corner ramp | Ramp noncompliant, no crosswalk | Ramp w/Curb Extension and crosswalk | N/A | $1,500 | Ramp w/Curb Extension and crosswalk | 2003 | Y |
| G & H Streets (NW Portion of intersection) | Midblock Ramp | No ramp, no crosswalk | ADA Ramp w/Pedestrian Extension | N/A | $1,500 | ADA Ramp w/Pedestrian Extension | 2006 | Y |
| G & H Streets (NE Corner) | Corner ramp | No ramp, no crosswalk | ADA Ramp w/Curb Extension | N/A | $1,500 | ADA Ramp w/Curb Extension | 2006 | Y |
| G & H Streets (SE Corner) | Corner ramp | No ramp, no crosswalk | ADA Ramp w/Curb Extension | N/A | $1,500 | ADA Ramp w/Curb Extension | 2006 | Y |
| 16th & L Streets (NE Portion of intersection) | Ramp | No ramp / Ramp noncompliant | ADA Ramp | N/A | $1,500 | ADA Ramp | 2010 | Y |
| 16th & L Streets (SE Corner) | Corner ramp | No ramp / Ramp noncompliant | ADA Ramp | N/A | $1,500 | ADA Ramp | 2010 | Y |
| 14th & K Streets (NE Corner) | Corner | Sidewalk deficiency at corner | Replace (E) Sidewalk as necessary | N/A | $1,500 |  | 2010 | Y |
| 14th & J Streets (NW Corner) | Corner ramp | Ramp w/no domes | ADA Ramp | N/A | $1,500 |  | 2010 | Y |
| 14th & J Streets (NE Corner) | Corner ramp | Ramp w/no domes | ADA Ramp | N/A | $1,500 |  | 2010 | Y |
| 14th & J Streets (SE Corner) | Corner ramp | Ramp w/no domes | ADA Ramp | N/A | $1,500 |  | 2010 | Y |
| 14th & I Streets (NW Corner) | Corner ramp | Ramp noncompliant | ADA Ramp | N/A | $1,500 |  | 2010 | Y |
| 14th & I Streets (NE Corner) | Corner ramp | Ramp noncompliant | ADA Ramp | N/A | $1,500 |  | 2010 | Y |
| 14th & I Streets (SW Corner) | Corner ramp | Ramp noncompliant | ADA Ramp | N/A | $1,500 |  | 2010 | Y |
| 14th & I Streets (SE Corner) | Corner ramp | Ramp noncompliant | ADA Ramp | N/A | $1,500 |  | 2010 | Y |
| 14th & H Streets (NW Corner) | Corner ramp | Ramp noncompliant | ADA Ramp | N/A | $1,500 |  | 2010 | Y |
| 17th & H Streets (NW Corner) | Corner ramp | Ramp noncompliant | Ramp w/Curb Extension | N/A | $1,500 | Ramp w/Curb Extension | 2012 | Y |
| 17th & H Streets (NE Corner) | Corner ramp | Ramp noncompliant | Ramp w/Curb Extension | N/A | $1,500 | Ramp w/Curb Extension | 2012 | Y |
| 17th & H Streets (SW Corner) | Corner ramp | Ramp noncompliant | Ramp w/Curb Extension | N/A | $1,500 | Ramp w/Curb Extension | 2012 | Y |
| 17th & H Streets (SE Corner) | Corner ramp | Ramp noncompliant | Ramp w/Curb Extension | N/A | $1,500 | Ramp w/Curb Extension | 2012 | Y |
| 16th St., South side, between J & L Streets | Sidewalk | Sidewalk deficiency (3 locations) | Replace (E) Sidewalk as necessary | N/A | $1,500 | Replace (E) Sidewalk as necessary | 2012 | Y |
| 16th St., North side, between J & L Streets | Driveways | Failed commercial Driveway (3 locations) | Replace w/new Commercial Driveway | N/A | $1,500 | Replace w/new Commercial Driveway | 2012 | Y |
| 16th St., North side, between J & L Streets | Sidewalk | Trip Hazard (2 locations) | Replace/Repair (E) Sidewalk as necessary | N/A | $1,500 | Replace/Repair (E) Sidewalk as necessary | 2012 | Y |
| 16th St., North side, between J & L Streets | Sidewalk/curb | Curb damage over drain | Replace/Repair (E) Curb as necessary | N/A | $1,500 | Replace/Repair (E) Curb as necessary | 2012 | Y |
| 16th & J Streets (NW Corner) | Corner ramp | Ramp noncompliant | ADA Ramp | N/A | $1,500 | ADA Ramp | 2012 | Y |
| 16th & J Streets (NE Corner) | Corner ramp | Ramp noncompliant | ADA Ramp | N/A | $1,500 | ADA Ramp | 2012 | Y |
| 16th & J Streets (SW Corner) | Corner ramp | Ramp noncompliant | ADA Ramp | N/A | $1,500 | ADA Ramp | 2012 | Y |
| 16th & J Streets (SE Corner) | Corner ramp | Ramp noncompliant | ADA Ramp | N/A | $1,500 | ADA Ramp | 2012 | Y |
| 16th St., North side, between I & J Streets | Sidewalk | Sidewalk deficiency (3 locations) | Replace (E) Sidewalk as necessary | N/A | $1,500 | Replace (E) Sidewalk as necessary | 2012 | Y |
| 16th St., South side, between I & J Streets | Sidewalk | Sidewalk deficiency (1 location) | Replace (E) Sidewalk as necessary | N/A | $1,500 | Replace (E) Sidewalk as necessary | 2012 | Y |
| 16th & I Streets (NW Corner) | Corner ramp | Ramp incompliant | ADA Ramp | N/A | $1,500 | ADA Ramp | 2013 | Y |
| 16th & I Streets (NE Corner) | Corner ramp | Ramp incompliant | ADA Ramp | N/A | $1,500 | ADA Ramp | 2013 | Y |
| 16th & I Streets (SW Corner) | Corner ramp | Ramp incompliant | ADA Ramp | N/A | $1,500 | ADA Ramp | 2013 | Y |
| 16th & I Streets (SE Corner) | Corner ramp | Ramp incompliant | ADA Ramp | N/A | $1,500 | ADA Ramp | 2013 | Y |
| 16th St., South side, between H & I Streets | Sidewalk | Sidewalk deficiency (1 location) | Replace (E) Sidewalk as necessary | N/A | $1,500 | Replace (E) Sidewalk as necessary | 2013 | Y |
| 16th & H Streets (NW Corner) | Corner ramp | Ramp incompliant | ADA Ramp | N/A | $1,500 | ADA Ramp | 2013 | Y |
| 16th & H Streets (SW Corner) | Corner ramp | Ramp incompliant | ADA Ramp | N/A | $1,500 | ADA Ramp | 2013 | Y |
| 16th & H Streets (SE Corner) | Corner ramp | Ramp incompliant | ADA Ramp | N/A | $1,500 | ADA Ramp | 2013 | Y |
| J St., West side, between 15th & 16th Streets | Sidewalk | Sidewalk deficiency (1 location) | Replace (E) Sidewalk as necessary | N/A | $1,500 | Replace (E) Sidewalk as necessary | 2015 | Y |
| J St., West side, between 15th & 16th Streets | Sidewalk | Sidewalk deficiency (1 location) | Replace (E) Coldpatch as necessary | N/A | $1,500 | Replace (E) Sidewalk as necessary | 2015 | Y |
| Greenview Park | Parking and Play Area | Noncompliant | ADA Rebuild | 1 |  | ADA Rebuild | 2017 | Y |
| Giuntoli Lane & Carlson Park Drive (NE Corner) | Corner ramp | Ramp noncompliant | ADA Ramp, Median & Crosswalk | 1 | $10,000 |  | 2019 | Y |
| Giuntoli Lane & Carlson Park Drive (S side of intersection) | Sidewalk | No ramp | ADA Ramp | 1 | $5,000 |  | 2019 | Y |
| 11th & D Streets (NW corner) | Corner ramp | Ramp noncompliant | ADA Ramp & Crosswalk | 1 | $6,000 |  | 2019 | Y |
| 11th & D Streets (SW corner) | Corner ramp | Ramp noncompliant | ADA Ramp & Crosswalk | 1 | $4,000 |  | 2019 | Y |
| 11th & M Streets (W side of intersection) | Sidewalk | No ramp | Midblock ramp & Crosswalk | 1 | $4,000 |  | 2019 | Y |
| 9th & K Streets (NW corner) | Corner Ramp | Ramp noncompliant | ADA Corner & Curb Extension | 1 | $4,000 |  | 2019 | Y |
| 9th & K Streets (SW corner) | Corner Ramp | Ramp noncompliant | ADA Corner & Curb Extension | 1 | $4,000 |  | 2019 | Y |
| 8th & K Streets (NW corner) | Corner Ramp | Ramp noncompliant | ADA Corner & Curb Extension | 1 | $4,000 |  | 2019 | Y |
| 8th & K Streets (SW corner) | Corner Ramp | Ramp noncompliant | ADA Corner & Curb Extension | 1 | $4,000 |  | 2019 | Y |
| 5th & E Streets (NW corner) | Corner Ramp | Ramp noncompliant | ADA Corner & Curb Extension | 1 | $4,000 |  | 2019 | Y |
| 5th & E Streets (SW corner) | Corner Ramp | Ramp noncompliant | ADA Corner & Curb Extension | 1 | $4,000 |  | 2019 | Y |
| 6th & K Streets (NW corner) | Corner Ramp | No Ramp | ADA Ramp | 1 | $4,000 |  | 2020 | Y |
| 6th & K Streets (SW corner) | Corner Ramp | Ramp noncompliant | ADA Ramp | 1 | $4,000 |  | 2020 | Y |
| 6th & F Streets (NW corner) | Corner Ramp | No Ramp | ADA Ramp | 1 | $4,000 |  | 2020 | Y |
| 6th & F Streets (SW corner) | Corner Ramp | No Ramp | ADA Ramp | 1 | $4,000 |  | 2020 | Y |
| 6th & I Streets (NE corner) | Corner Ramp | No Ramp | ADA Ramp | 1 | $4,000 |  | 2020 | Y |
| 6th & I Streets (SE corner) | Corner Ramp | No Ramp | ADA Ramp | 1 | $4,000 |  | 2020 | Y |
| 5th & F Streets (SW corner) | Corner Ramp | No Ramp | ADA Ramp | 1 | $4,000 |  | 2020 | Y |
| 5th & G Streets (NW corner) | Corner Ramp | No Ramp | ADA Ramp | 1 | $4,000 |  | 2020 | Y |
| 5th & G Streets (SW corner) | Corner Ramp | No Ramp | ADA Ramp | 1 | $4,000 |  | 2020 | Y |
| 5th & I Streets (NE corner) | Corner Ramp | No Ramp | ADA Ramp | 1 | $4,000 |  | 2020 | Y |
| Lincoln Ave & Wilson Street (NW Corner) | Corner Ramp | No Ramp | ADA Ramp |  |  |  | 2020 | Y |
| Lincoln Ave & Wilson Street (SW Corner) | Corner Ramp | No Ramp | ADA Ramp |  |  |  | 2020 | Y |
| 12th & G Streets (NW Corner) | Corner Ramp | Non-compliant | ADA Ramp |  |  |  | 2021 | Y |
| 12th & G Streets (NE) Corner | Corner Ramp | Non-compliant | ADA Ramp |  |  |  | 2021 | Y |
| 12th & G Streets (SW Corner) | Corner Ramp | Non-compliant | ADA Ramp |  |  |  | 2021 | Y |
| 12th & G Streets (SE Corner) | Corner Ramp | Non-compliant | ADA Ramp |  |  |  | 2021 | Y |
| 13th & G Streets (NW Corner) | Corner Ramp | Non-compliant | ADA Ramp |  |  |  | 2021 | Y |
| 13th & G Streets (NE Corner) | Corner Ramp | Non-compliant | ADA Ramp |  |  |  | 2021 | Y |
| 13th & G Streets (SW Corner) | Corner Ramp | Non-compliant | ADA Ramp |  |  |  | 2021 | Y |
| 13th & G Streets (SE Corner) | Corner Ramp | Non-compliant | ADA Ramp |  |  |  | 2021 | Y |
| 15th & G Streets (NW Corner) | Corner ramp | Ramp w/no domes | ADA Ramp | 2 | $1,500 |  | 2021 | Y |
| 15th & G Streets (NE Corner) | Corner ramp | Ramp w/no domes | ADA Ramp | 2 | $1,500 |  | 2021 | Y |
| 15th & G Streets (SW Corner) | Corner ramp | Ramp w/no domes | ADA Ramp | 2 | $1,500 |  | 2021 | Y |
| 15th & G Streets (SE Corner) | Corner ramp | Ramp w/no domes | ADA Ramp | 2 | $1,500 |  | 2021 | Y |
| 16th & G Streets (NW Corner) | Corner ramp | Ramp incompliant | ADA Ramp | 2 | $1,500 |  | 2021 | Y |
| 16th & G Streets (NE Corner) | Corner ramp | Ramp incompliant | ADA Ramp | 2 | $1,500 |  | 2021 | Y |
| 16th & G Streets (SW Corner) | Corner ramp | Ramp incompliant | ADA Ramp | 2 | $1,500 |  | 2021 | Y |
| 16th & G Streets (SE Corner) | Corner ramp | Ramp incompliant | ADA Ramp | 2 | $1,500 |  | 2021 | Y |
| 17th & G Streets (SW Corner) | Corner Ramp | Non-compliant | ADA Ramp |  |  |  | 2021 | Y |
| 17th & G Streets (SE Corner) | Corner Ramp | Non-compliant | ADA Ramp |  |  |  | 2021 | Y |
| 11th & O Streets (NW Corner) | Corner Ramp | No Ramp | ADA Ramp |  |  |  | 2022 | Y |
| 11th & O Streets (NE Corner) | Corner Ramp | No Ramp | ADA Ramp |  |  |  | 2022 | Y |
| 11th & P Streets (NW Corner) | Corner Ramp | No Ramp | ADA Ramp |  |  |  | 2022 | Y |
| 11th & P Streets (NE Corner) | Corner Ramp | No Ramp | ADA Ramp |  |  |  | 2022 | Y |
| 12th & Union Streets (SW Corner) | Corner Ramp | No Ramp | ADA Ramp |  |  |  | 2022 | Y |
| 13th & J Streets (NW Corner) | Corner Ramp | No Ramp | ADA Ramp |  |  |  | 2022 | Y |
| 13th & J Streets (NE Corner) | Corner Ramp | No Ramp | ADA Ramp |  |  |  | 2022 | Y |
| 13th & J Streets (SE Corner) | Corner Ramp | No Ramp | ADA Ramp |  |  |  | 2022 | Y |
| 13th & J Streets (SW Corner) | Corner Ramp | No Ramp | ADA Ramp |  |  |  | 2022 | Y |
| 7th & F Streets (NW Corner) | Corner Ramp | Ramp Incompliant | ADA Ramp |  |  |  | 2022 | Y |
| 7th & F Streets (NE Corner) | Corner Ramp | Ramp Incompliant | ADA Ramp |  |  |  | 2022 | Y |
| 7th & F Streets (SE Corner) | Corner Ramp | Bulb Out for traffic calming | ADA Ramp with Bulb Out |  |  |  | 2022 | Y |
| 7th and F Streets (SW Corner) | Corner Ramp | Bulb Out for traffic calming | ADA Ramp with Bulb Out |  |  |  | 2022 | Y |
| 7th & J Streets (SE Corner) | Corner Ramp | Non-compliant | ADA Ramp |  |  |  | 2022 | Y |
| 7th & J Streets (SW Corner) | Corner Ramp | Non-compliant | ADA Ramp |  |  |  | 2022 | Y |
| 7th & I Streets | Corner Ramp | Non-compliant | ADA Ramp |  |  |  | 2022 | Y |
| Center & A Streets (NE Corner) | Corner Ramp | No Ramp | ADA Ramp |  |  |  | 2022 | Y |
| Center & A Streets (SE Corner) | Corner Ramp | No Ramp | ADA Ramp |  |  |  | 2022 | Y |
| 11th & A Streets (SE Corner) | Corner Ramp | No Ramp | ADA Ramp |  | $5,000 |  | 2022 | Y |
| 12th & Spring Streets (NW Corner) | Corner Ramp | No Ramp | ADA ramp with bulb out |  | $10,000 |  | 2022 | Y |
| 12th & Spring Streets (NE Corner) | Corner Ramp | No Ramp | ADA Ramp with bulb out |  | $10,000 |  | 2022 | Y |
| 13th & B Streets (NW Corner) | Corner Ramp | No Ramp | ADA Ramp |  | $5,000 |  | 2022 | Y |
| 13th & B Streets (NE Corner) | Corner Ramp | No Ramp | ADA Ramp |  | $5,000 |  | 2022 | Y |
| 13th & B Streets (SE Corner) | Corner Ramp | No Ramp | ADA Ramp |  | $5,000 |  | 2022 | Y |
| 13th & B Streets (SW Corner) | Corner Ramp | No Ramp | ADA Ramp |  | $5,000 |  | 2022 | Y |
| 13th & Union Streets (NE Corner) | Corner Ramp | No Ramp | ADA Ramp |  | $5,000 |  | 2022 | Y |
| 13th & Union Streets (NW Corner) | Corner Ramp | No Ramp | ADA Ramp |  | $5,000 |  | 2022 | Y |
| 14th & Union streets (SE Corner) | Corner Ramp | No Ramp | ADA Ramp |  | $5,000 |  | 2022 | Y |
| 14th & Union Streets (SW Corner) | Corner Ramp | No Ramp | ADA Ramp |  | $5,000 |  | 2022 | Y |
| 15th St., South side, between H & I Streets | Sidewalk | Sidewalk deficiency (2 locations) | Replace concrete | 3 | $500 |  | 2023 | N |
| 15th & H Streets (NW Corner) | Corner ramp | Ramp w/no domes | ADA Ramp | 2 | $1,500 |  | 2023 | Y |
| 15th & H Streets (NE Corner) | Corner ramp | Ramp w/no domes | ADA Ramp | 2 | $1,500 |  | 2023 | Y |
| 15th & H Streets (SW Corner) | Corner ramp | Ramp w/no domes | ADA Ramp | 2 | $1,500 |  | 2023 | Y |
| 15th & H Streets (SE Corner) | Corner ramp | Ramp w/no domes | ADA Ramp | 2 | $1,500 |  | 2023 | Y |
| 7th & H Streets (NW Corner) | Corner Ramp | Ramp no domes | ADA Ramp |  | $1,500 |  | 2023 | N |
| 7th & H Streets (NE Corner) | Corner Ramp | Ramp no domes | ADA Ramp |  | $1,500 |  | 2023 | N |
| 7th & H Streets (SE Corner) | Corner Ramp | Ramp no domes | ADA Ramp |  | $1,500 |  | 2023 | N |
| 7th & H Streets (SW Corner) | Corner Ramp | Ramp no domes | ADA Ramp |  | $1,500 |  | 2023 | N |
| 16th & L Streets (SW Corner) | Corner ramp | Ramp noncompliant | ADA Ramp | 2 | $5,500 |  | 2023 | N |
| 16th & H Streets (NE Corner) | Corner ramp | Ramp incompliant | ADA Ramp | 2 | $5,500 |  | 2023 | Y |
| 15th & I Streets (NW Corner) | Corner ramp | Ramp w/no domes | ADA Ramp | 2 | $5,500 |  | 2023 | N |
| 15th & I Streets (NE Corner) | Corner ramp | No ramp | ADA Ramp | 1 | $5,500 |  | 2023 | N |
| 15th & I Streets (SW Corner) | Corner ramp | No ramp | ADA Ramp | 1 | $5,500 |  | 2023 | N |
| 15th & I Streets (SE Corner) | Corner ramp | No ramp | ADA Ramp | 1 | $5,500 |  | 2023 | N |
| 15th & J Streets (NE Corner) | Corner ramp | Ramp is only 1-Way | ADA Ramp | 2 | $5,500 |  | 2023 | N |
| 15th & J Streets (SE Corner) | Corner ramp | Ramp is only 1-Way | ADA Ramp | 2 | $5,500 |  | 2023 | N |
| 14th & J Streets (SW Corner) | Corner ramp | No ramp | ADA Ramp | 1 | $6,000 |  | 2024 | N |
| 15th St., South side, between I & J Streets | Sidewalk | Sidewalk deficiency (4 locations) | Replace (E) Sidewalk and Speedcrete as necessary | 3 | $1,500 |  | 2024 | N |
| 15th St., South side, between I & J Streets | Sidewalk | Sidewalk deficiency (1 location) | Replace (E) Coldpatch or Grind as necessary | 3 | $600 |  | 2024 | N |
| 15th St., North side, between I & J Streets | Sidewalk | Hole in Sidewalk (1 location) | Patch hole | 3 | $600 |  | 2024 | N |
| 15th St., North side, between I & J Streets | Sidewalk | Sidewalk deficiency (1 location) | Grind as necessary | 3 | $600 |  | 2024 | N |
| 15th St., North side, between I & J Streets | Sidewalk | Trip hazard (1 location) | Replace/Repair Concrete around (E) Cleanout | 3 | $600 |  | 2024 | N |
| 15th St., North side, between H & I Streets | Water Meter | Sunken meter | Reset/Repair (E) Meter | 3 | $600 |  | 2024 | N |
| 15th St., North side, between H & I Streets | Cold patch | Sidewalk deficiency (1 location) | Replace (E) cold patch with PCC | 3 | $600 |  | 2024 | N |
| K St., East side, between 14th & 15th Streets | Driveway | Substandard DWAY (1 location) | Replace w/new DWAY | 3 | $2,000 |  | 2024 | N |
| 14th St., North side, between J & K Streets | Sidewalk | Sidewalk / Gutter deficiency (1 location) | Replace (E) cold patch with PCC | 3 | $600 |  | 2024 | N |
| J St., West side, between 14th & 15th Streets | Sidewalk | Sidewalk deficiency (1 location) | Replace/Grind (E) sidewalk as necessary | 3 | $600 |  | 2024 | N |
| J St., West side, between 14th & 15th Streets | Driveway | No longer used | Replace (E) sidewalk & curb as necessary | 3 | $2,000 |  | 2025 | N |
| J St., East side, between 14th & 15th Streets | Sidewalk/curb | Broken curb | Replace (E) sidewalk & curb as necessary | 3 | $2,000 |  | 2025 | N |
| 14th St., North side, between I & J Streets | Water meter lid | Water meter lid broken/missing | New water meter lid | 3 | $600 |  | 2025 | N |
| 14th St., North side, between I & J Streets | Sidewalk | Sidewalk deficiency (1 location) | Replace/repair (E) Sidewalk as necessary | 3 | $700 |  | 2025 | N |
| 14th St., South side, between I & J Streets | Sidewalk | Sidewalk deficiency (1 location) | Replace concrete | 3 | $700 |  | 2025 | N |
| 14th St., South side, between I & J Streets | Driveway | Sidewalk deficiency (1 location) | Replace drop curb that is no longer in use | 3 | $2,500 |  | 2026 | N |
| 14th St., South side, between I & J Streets | Sidewalk/ Utility Pole | Sidewalk deficiency (1 location) | Replace concrete around utility pole | 3 | $700 |  | 2026 | N |
| 14th St., North side, between H & I Streets | Water meter lid | Water meter lid tripping hazard | New/reset water meter lid | 3 | $700 |  | 2026 | N |
| 14th St., North side, between H & I Streets | Sidewalk | Sidewalk deficiency (1 location) | Replace/repair (E) Sidewalk as necessary | 3 | $700 |  | 2026 | N |
| 14th St., South side, between H & I Streets | Sidewalk | Sidewalk deficiency (1 location) | Replace/repair (E) Sidewalk as necessary | 3 | $700 |  | 2026 | N |
| 14th St., South side, between H & I Streets | Sidewalk | Sidewalk deficiency (1 location) | Replace/Grind (E) sidewalk as necessary | 3 | $700 |  | 2026 | N |
| 14th & H Streets (NE Corner) | Corner ramp | Ramp incompliant | ADA Ramp | 2 | $7,000 |  | 2027 | N |
| 14th & H Streets (SW Corner) | Corner ramp | Ramp incompliant | ADA Ramp | 2 | $7,000 |  | 2027 | N |
| 14th & H Streets (SE Corner) | Corner ramp | Ramp incompliant | ADA Ramp | 2 | $7,000 |  | 2027 | N |
| 14th St., North side, between G & H Streets | Driveway | Sidewalk deficiency (2 locations) | Replace (E) Sidewalk as necessary | 3 | $3,000 |  | 2027 | N |
| 14th St., North side, between G & H Streets | Sidewalk | Sidewalk deficiency (1 location) | Replace/repair (E) Sidewalk around water meter | 3 | $800 |  | 2027 | N |
| Humboldt County Library, Arcata Branch (500 7th Street) | See Appendix D for Humboldt County Assessment | Various | See Appendix D for Humboldt County Assessment | 1-3 | Varies |  | 2028 | N |
| City of Arcata (Various) | See Appendix E for Humboldt County Assessment | Various | See Appendix E for Humboldt County Assessment | 1-3 | Varies |  | 2028 | N |

Minor Concrete Work Matrix

| Location | Size | Cost | Expected Date of Completion | Completed |
| --- | --- | --- | --- | --- |
| 472 F st. | 3/4"x5' | $500 | 2022 | N |
| CVS F st. | 3/4"x2' | $500 | 2022 | N |
| CVS F st. | 1/2"x1 1/2' | $500 | 2022 | N |
| 910 F st. | 1/2"x4' | $500 | 2022 | N |
| 992 F st. | 1/2"x4' 2x | $500 | 2022 | N |
| 1016 F st. | 1 1/2"x5' | $500 | 2022 | N |
| 685 F st. | 1/2"x2' | $500 | 2022 | N |
| 685 F st. | 3/4"x4' | $500 | 2022 | N |
| 685 F st. | 3/4"x5' | $500 | 2022 | N |
| 665 F st. | 3/4"x2' | $500 | 2022 | N |
| 507 F st. | 3/4"x5' | $500 | 2023 | N |
| 400 G st. | 1"x5' | $500 | 2023 | N |
| 400 G st. | 3/4"x3' | $500 | 2023 | N |
| 1090 G st. | 3/4"x3' | $500 | 2023 | N |
| 613 H st. | 1/2"x3' | $500 | 2023 | N |
| 690 Parking Lot H st. | 3/4"x5' | $500 | 2023 | N |
| 691 Parking Lot H st. | 3/4"x3' | $500 | 2023 | N |
| 1085 I st. | 3/4"x3' | $500 | 2023 | N |
| Co-Op I st. | 3/4"x3' | $500 | 2023 | N |
| Co-Op I st. | 3/4"x5' | $500 | 2023 | N |
| Co-Op I st. | 3/4"x3' | $500 | 2024 | N |
| 905 6th st. on I st. | 3/4"x4' | $500 | 2024 | N |
| 545 I st. | 1/2"x5' | $500 | 2024 | N |
| 497I st. | 1/2"x6' | $500 | 2024 | N |
| 889 6th and I st. | 3/4"x3' | $500 | 2024 | N |
| 534 1/2 J st. | 3/4"x5' | $500 | 2024 | N |
| 635 J st. | 3/4"x6' | $500 | 2024 | N |
| 668 J st. | 1"x4' | $500 | 2024 | N |
| 1022 10th on J st. | 3/4"x4' | $500 | 2024 | N |
| 507 A 5th st. | 1/2"x5' | $500 | 2024 | N |
| 621 5th st. | 1/2"x2' | $500 | 2025 | N |
| 754 5th st. | 3/4"x2' | $500 | 2025 | N |
| Apartments 5th st. | 1/2"x3' | $500 | 2025 | N |
| On 800 5th st. | 1/2"x2' | $500 | 2025 | N |
| On 800 5th st. | 3/4"x2' | $500 | 2025 | N |
| 1073 5th st. | 1/2"x3' | $500 | 2025 | N |
| Ind. Electric 5th st. | 1"x2' | $500 | 2025 | N |
| Ind. Electric 5th st. | 3/4"x2' | $500 | 2025 | N |
| 491 H and 5th st. | 3/4"x1' | $500 | 2025 | N |
| 650 6th st. | 3/4"x1' | $500 | 2025 | N |
| 650 6th st. | 1.5"x5' | $500 | 2026 | N |
| 650 6th st. | 2"x4' | $500 | 2026 | N |
| PGE 6th st. | 3/4"x2' 3/4"x3' | $500 | 2026 | N |
| 689 7th st. | 3/4"x3' | $500 | 2026 | N |
| 895 7th st. | 1/2"x2' | $500 | 2026 | N |
| Pro Floor 7th + H st. | 1/2"x2' | $500 | 2026 | N |
| 685 B 7th st. | 1/2"x4' | $500 | 2026 | N |
| 761 7th st. | 3/4"x1' | $500 | 2026 | N |
| 761 7th st. | 3/4"x6' | $500 | 2026 | N |
| 813 8th + K st. | 1/2"x1' | $500 | 2026 | N |
| Arcata Liquors 9th st. | 1/2"x3' | $500 | 2027 | N |
| 927 9th st. | 3/4"x5' | $500 | 2027 | N |
| 888 9th + K st. | 3/4"x4' | $500 | 2027 | N |
| 889 9th + K st. | 3/4"x4' | $500 | 2027 | N |
| Mad River Chiropractic 11th + H st. | 1/2"x2' | $500 | 2027 | N |
| 948 11th st. | 1"x2' | $500 | 2027 | N |
| 860 12th st. | 1"x4' | $500 | 2027 | N |
| 1225 12th st. | 3/4"x2' | $500 | 2027 | N |
| 1057 12th st. | 1/2"x2' | $500 | 2027 | N |
| 1087 12th st. | 1"x1' | $500 | 2027 | N |
| 1285 13th and I st. | 3/4"x6' | $500 | 2028 | N |
| 916 13th st. | 1"x2' | $500 | 2028 | N |
| 1039 14th st. | 6" | $500 | 2028 | N |
| 1425 14th st. | 3/4"x4' | $500 | 2028 | N |
| 634 16th st. | 1 1/2"x1' | $500 | 2028 | N |
| 16th st. Highschool West End | 1/2"x1' | $500 | 2028 | N |
| 831 16th st | 1"x3' | $500 | 2028 | N |
| 1492 15th st. | 1/2"x2' | $500 | 2028 | N |
| 951 15th st. | 1/2"x2' 1/2"x3' | $500 | 2028 | N |
| 951 15th st. | 1 1/2"x4' | $500 | 2028 | N |
| 1504 15th st. | 1"x4' | $500 | 2029 | N |
| 1504 15th st. | 3/4"x3' | $500 | 2029 | N |
| 1504 15th st. | 1"x6' | $500 | 2029 | N |
| 1504 15th st. | 3/4"x6' | $500 | 2029 | N |
| 15th and F st. | 1"x2' | $500 | 2029 | N |
| 1721 J st. | 3/4"x6' | $500 | 2029 | N |
| 1735 J st. | 3/4"x2' | $500 | 2029 | N |
| 1696 17th and I st. | 1/2"x1' | $500 | 2029 | N |
| Subway 17th st. | 1"x4' | $500 | 2029 | N |
| 1693 J st. | 1/2"x1' | $500 | 2029 | N |
| 1651 J st. | 1/2"x1' | $500 | 2030 | N |
| 1515 J st. | 3/4"x1' | $500 | 2030 | N |
| 998 J st. | 3/4"x6' | $500 | 2030 | N |
| 1160 J st. | 1"x3' | $500 | 2030 | N |
| 1160 J st. | 1/2"x1' | $500 | 2030 | N |
| 1160 J st. | 1"x6' | $500 | 2030 | N |
| 1570 J st. | 1"x6' | $500 | 2030 | N |
| 1225 F st. | 3/4"x2' | $500 | 2030 | N |
| 1116 K st. | 1"x1' | $500 | 2030 | N |